Town of Surf City

Regular Council Meeting Minutes

December 1, 2009

Mayor Guy called the regular monthly meeting of the Surf City Town Council to order at 7:00 p.m.  Mayor Pro Tem Medlin gave the invocation, and Councilman Curley led the Pledge of Allegiance. Also present for the meeting were Councilwoman Albury, and Councilmen Fowler and Helms, Attorney Charles Lanier, Town Manager J. Michael Moore, Finance Director/Deputy Town Clerk Jane Kirk.

## Approval of Minutes

Minutes of the November 4, 2009 Regular Meeting were recommended for approval by Town Attorney Charles Lanier. Motion was made by Councilman Fowler and seconded by Councilwoman Albury to approve as presented and was carried unanimously.

# Oaths of Office

Judge Beecher R. Gray administered oaths of office to Council members Douglas C. Medlin and Michael H. Curley.

The meeting was recessed for a brief reception for the newly elected Council Members.

# Council Organization

Election of Mayor Pro Tempore

Douglas Medlin was appointed Mayor Pro Tem on motion by Councilman Helms.  The motion was seconded by Councilman Curley, and unanimously carried.

# Council Liaison Assignments

Mayor Guy appointed the same Council Liaisons.  Copy of liaison assignments is attached to these minutes.

Tentative Bid Award – Mainland Pump Station

Manager Moore stated that public bids were accepted and opened on November 19, 2009 for our new Mainland Pump Station.  This station is to be located on Highway 210/50 behind the Jones Onslow Electric sub station.

Councilman Helms made a motion to authorize tentative bid award to the apparent low bidder of State Utility Contractors pending approval of the Local Government Commission. Councilwoman Albury seconded motion. Motion carried unanimously.

Resolution Directing the Clerk to investigate a petition for voluntary annexation and set public hearing - .62 acres – Pender Volunteer EMS and Rescue.

Councilman Fowler made a motion to direct the Clerk to investigate a Petition for satellite annexation, to set a Public Hearing date for January 5, 2010 and send the request to the Planning Board for zoning recommendation.  Mayor Pro Tem Medlin seconded motion. Motion unanimously carried.  Copy of Resolutions is attached to these minutes.

Resolution directing the Clerk to investigate a petition for voluntary annexation and set public hearing – 18.063 Acres on Highway 210 – Sullivan Property.

Councilman Fowler made a motion to direct the Clerk to investigate a Petition for satellite annexation, to set a Public Hearing date for January 5, 2010 and send the request to the Planning Board for zoning recommendation.  Mayor Pro Tem Medlin seconded motion. Motion unanimously carried.  Copy of Resolutions is attached to these minutes.

Audit 2008-2009

Clement E. Goodson, CPA presented Council with the Town of Surf City Financial Statements for the year ending June 30, 2009.

Councilman Helms made a motion to accept the Audit for 2008-2009. Councilwoman Albury seconded motion. Motion carried unanimously.

Marlowe 2010 Contract

Manager Moore presented the Council with a Resolution authorizing the Town Manager to contract for professional services with Marlowe & Company for the period beginning January 1, 2010 and ending December 31, 2010.

Councilman Helms made the motion to approve the Marlowe contract Resolution.  Mayor Pro Tem Medlin seconded motion and motion was carried unanimously.

Annual Dolphin Dip Request

Mayor Pro Tem Albury made a motion to approve Dolphin Dip to use the Roland Ave. Access on January 1, 2010. Mayor Pro Tem Medlin seconded motion. Motion carried unanimously.

ENGINEERS REPORT

Mainland Pump Station

Bids were opened on November 19, 2009 in Town Hall. The bids requested were for the base project, and three (3) additional bids for alternatives to the base bid for certain components, including (i) use of architectural split face block instead on common masonry block; (ii) use of a diesel backup pump rather than a diesel backup generator; and (iii) installation of an agitation pipe to assist with the management of grease and biofilm in the pump station. A total of seven (7) bids were presented out of fourteen (14) bid packages distributed to prospective bidders. The project was advertised in the local newspaper and with various associations and plan rooms in the state.

Subsequent to the opening of bids, Cavanaugh carefully reviewed each bid package, checked references provided, and verified the contents of each bid for completion. Based on this review, there was no reason determined to deviate from the Town's expressed desire to award the contract for construction of this package to the lowest responsive bidder. A Discussion of Bids, including the Engineer's Recommendation, and a Certified Bid Tabulation have been provided to the Town. The Town is capable of proceeding with Notice of Award and Notice to Proceed at its wishes. Given an 8 month construction window, this project should be operational prior to peak flows experienced next summer.

Surf City Wastewater Treatment Facilities

Juniper Swamp Forcemain & Infiltration Basin: The Contractor is currently performing the work, although he has de-mobilized for three (3) weeks now resulting from the heavy rains experienced at the beginning of the month, and the Thanksgiving holidays. The work completed thusfar has been closely watched by the Town, Cavanaugh, and the site hydrogeologist (Ed Andrews). It is anticipated that it will take the contractor approximately 30 more days to complete the work.

Phase 2 Disposal at Juniper Swamp: The final design documents and permitting documents are currently being finalized. Cavanaugh met with representatives of Construction Grants & Loans (CG&L) staff on Friday, November 20, 2009 and re-submitted a revised 201 Facilities Plan, with updated Budget and Schedule, as CG&L had requested. This revised plan is currently under review by CG&L, and they have targeted issuance of final approval by Christmas. During this meeting, we were also able to formalize CG&L plans to distribute funds to Surf City in calendar year 2010 for the construction of additional disposal capacity at Juniper Swamp.

Cavanaugh has committed to have final, sealed plans and specifications to CG&L for review by Christmas, matching their schedule for approval of the 201 Plan. With this schedule, it is anticipated that construction may be able to begin in early spring, with some additional disposal/storage capacity available to the Town this summer.

Phase 2 WWTP Expansion: C&A has completed the Civil and Process design effort to beyond 98%. Currently, we are awaiting completion of the Structural design plans to complete what is required for submission to the State for permitting. This submission will coincide with the submission of the completion of the disposal capacity at Juniper Swamp, as described above.

Surf City Recreation Park Upgrade

The Contractor has requested an additional 45 days to complete the building, although no great progress has been made over the past month toward completing this building. The heavy rains that fell in late October and early November have caused a significant amount of erosion on the site, which the contractor has been slow to address. Seeding of the site was accomplished just prior to the rains, and although much of the seeding has emerged, the area will need to be reseeded. A small amount of minor grading will remedy the issues resulting from the rains.

The outer slope has been regraded (last week) and the Contractor plans on completing the `clean-up' and corrective items by December 11, 2009. The Contractor has also committed to complete the building within this time frame, as well. Overall, the work has been observed to be good, and in accordance with plans and specifications.

## Public Forum

No Comments.

COUNCIL FORUM

Councilman Curley stated that the Topsail Island Shoreline Protection Commission (TISPC) is made up of a group of people from each Town and two Counties with Marlowe working as a Lobbyist.  Surf City’s member has been the same for the past five years. But the other 2 towns have different people. A new charter has been approved by all three towns. In the old charter there was only elected officials on the commission but with the new charter each town is allowed an elected official and one citizen to sit on the board and each would have a vote. Also the Chairman now can be an elected official or an appointed citizen. Surf City Council needs to elect someone to be on the TISPC board at the January 2010 Meeting.

Mayor Pro Tem Medlin stated that the staff is the backbone to him being reelected as well as the Volunteer members of the advisory boards.  He stated that he greatly appreciates the board members and the staff.

Councilwoman Albury congratulated Mayor Pro Tem Medlin and Councilman Curley and thanked everyone for coming to the meeting.  She hoped that everyone would have a Merry Christmas.

Councilman Fowler congratulated the two newly elected members, stated that the Christmas Tree Lighting was great and wished everyone a Merry Christmas.

Parks & Rec. Director Grubb reminded everyone of Breakfast with Santa Dec 19th 8am-10am at the Community Center.

Councilman Helms stated that he was proud to have Mayor Pro Tem Medlin and Councilman Curley back. He stated that he hoped everyone had a Happy Thanksgiving and would have a Merry Christmas and a prosperous New Year.  He advised everyone to keep watering their Christmas Trees.

Mayor Guy stated that he was pleased to be able to work with all 5 Council members and that our people give us the edge. He has been given the opportunity to work with the finest people on earth and wishes everyone a Merry Christmas.

- Read thank you note from Lilmar Taylor Williams for the beautiful Christmas lights.

- Read thank you note from Town Clerk, Patti Arnold, for the flowers the Council sent while she was out on medical leave.

MANAGER REPORT

- Council gives staff directions and the employees try to carry them out.

- Advised Council of Flyer for Supporting Highway 17 Overlay District Recommendations

- Council has been working hard on dogs on the beach and the Police Department has been monitoring.  He advised that if someone sees a dog problem to please call the Police Department.

TOWN ATTORNY REPORT

No report at this time.

Adjournment

There being no further business the meeting was adjourned at 8:20 p.m. upon the motion by Councilwoman Albury and seconded by Councilman Helms. The Council unanimously approved motion.

______________________________                      	  	______________________________

Jane B. Kirk, Deputy Town Clerk	                                    A. D. (Zander) Guy, Jr., Mayor