Town of Surf City

Regular Council Meeting Minutes

January 6, 2009

Mayor Guy called the regular monthly meeting of the Surf City Town Council to order at 7:00 p.m.  Mayor Pro Tem Medlin gave the invocation, and Councilman Curley led the Pledge of Allegiance. Also present for the meeting were Councilwoman Albury, Councilmen Helms and Fowler, Attorney Charles Lanier, Town Manager J. Michael Moore, Finance Director Jane Kirk and Town Clerk Patricia Arnold.

## Beautification and Appearance Recognitions

Mayor Guy presented the Proclamations for the Home of the Month for January to Graham & Rebecca Merritt for their property located at 4011 4th Street and the Business of the Month for January to Peggy, Steve, & Jessie Bailey owner of Herrings Outdoor Sports at 701 N. New River Drive.

## Approval of Minutes

Minutes of the December 2, 2008 Regular Meeting were recommended for approval by Town Attorney Charles Lanier. Motion was made by Councilwoman Albury and seconded by Councilman Helms to approve as presented and was carried unanimously.

## Public Hearing

Mayor Guy recessed the regular council meeting at 7:06 P.M. to open the public hearing for comment on satellite annexation of 5.44 acres located at 1865 NC Hwy 210E and is owned by Rochelle.

Manager Moore stated that the Town received a request for voluntary annexation of property located at 1865 NC Hwy 210E belonging to Rochelle of 5.44 acres. Petition was submitted to the clerk on October 16, 2008 and the clerk did do her certificate of sufficiency. The Planning Board recommends that if this property is annexed that it would be zoned at R-15 Residential.

No public comment.

Public Hearing was closed at 7:09 P.M.

Mayor Pro Tem Medlin made a motion to approve the satellite annexation of 5.44 acres located at 1865 NC Hwy 210E, owned by Rochelle, and to set the zoning that was recommended by the Planning Board to R-15 Residential. Councilman Fowler seconded motion. Motion carried unanimously. Copy of Ordinance is attached to these minutes.

RESOLUTION FOR TAX RELIEF

Mayor Pro Tem Medlin made a motion to approve the Resolution for Tax Relief. Councilwoman Albury seconded motion. Motion carried unanimously. Copies of Resolutions are attached to these minutes.

Audit for 2007-2008

Clement E. Goodson, CPA presented Council with the Town of Surf City Financial Statements for the year ending June 30, 2008.

Councilman Helms made a motion to accept the Audit for 2007-2008. Councilwoman Albury seconded motion. Motion carried unanimously.

Wastewater System UPDATE & WATER SYSTEM UPDATE

Gus Simmons, Cavanaugh & Associates

Mainland Pump Station

The project was advertised just before Thanksgiving, with Bid Opening scheduled for January 27, 2009. This will enable the project to be constructed within the Town’s financing plans and Capital Improvements Plan relative to the project. It is anticipated that it will take six months for the project to be substantially complete. At that time, the gravity sewer along Hwy 50 from Hwy 210 to Little Kinston Road will be directed to this pump station, along with several smaller pump stations.

Surf City Wastewater Treatment Facilities

Wastewater Treatment Plant (WWTP):

Work has continued to progress well at the WWTP in December. The project continues on schedule. A final adjustment Change Order is expected upon completion of the project, including some additional deducts that are planned. Overall, the project is expected to come in very near the original contract price. The following summarizes the completion status of the major components of work associated with the wastewater plant:

Effluent Pump Station - Installed and backfilled, pumps installed, handrail installed, stairs not installed yet

Lab Building - Painted, windows and doors installed, HVAC and plumbing rough installed, drop down ceiling not installed, all door knobs not installed, HVAC, plumbing and electrical still incomplete

Head Works -Grates installed, gates installed, handrail installed, stairs installed

SBR -All walls poured, beams being tied and formed, piping being installed to and from, no equipment installed, blowers not yet on site

Site Work -Most backfilling and grading complete, still in progress

Electrical-Electricians have most control panels and panel boxes in place and are continuing to pull wire.

Post-EQ Basin -Lagoon has been drained, and pipe installed, still waiting on sludge disposal (permit required) so liner can be scheduled and installed

Juniper Swamp Forcemain:

Work progressed well on this project in December, although the Contractor had anticipated being complete and finished by now. As such, this project is now behind schedule (as scheduled by Contractor), but still within the timeframes established in the contract documents. All of the pipeline and appurtenances have been installed. The Contractor plans to perform pressure and leakage tests in the month of January.

The infiltration basin at Juniper Swamp is also complete, and the Contractor has been working to install the drainage system, which is very deep and a time consuming process. This, coupled with complications caused by rainfall (expected, as this is the wet season) have led to the schedule slip for this portion of the project. The drainage system is estimated to be approximately 60% complete, and, along with final grading of the road, is all that remains.

At this time, there are no pending or proposed Change Orders for this project.

Phase 2 Disposal at Juniper Swamp:

Cavanaugh and the Town met with the staff of Construction Grants & Loans (CG&L) on December 10, 2008 to discuss Surf City’s participation in the State Revolving Fund (SRF) loan program to finance the remaining disposal at this site, as well as the next, and final, phase of the treatment plant expansion (1.5 MGD to 3.0 MGD). The Town received favorable news from CG&L, in that it was affirmed that the Town is currently listed in the draft loan allocation documents, and is qualified to participate in the SRF program. This is timely and important, as the impact of a potential infrastructure stimulus package may be a resultant lower interest rate for the loan (currently, interest rate for SRF loans is 2.48%).

There are a number of things that need to be done to proceed in the direction of applying for the SRF Loan, including an update to the EPA Engineering Documents and design. Cavanaugh and the Town are already taking steps in this direction.

Surf City Recreation Park Upgrade

Cavanaugh has completed the design plans for all aspects of the project, save the restroom facility and concessions building, which is currently underway. At this time, our staff are also performing final design reviews and preparing the permit applications for submission to the appropriate state agencies. Given this, it is anticipated that the project will be ready for bid within 60 days, so that construction may commence in early spring to take advantage of the correct season for establishing the vegetation. Cavanaugh is also in the process of scheduling a design review meeting with the PARTF representative for this project.

Surf City Parking and Transportation Plan

A meeting was conducted with local business leaders to discuss the recommendations from the plan, and generally, the recommendations were met with support. Cavanaugh is prepared to proceed at the direction of the Town.

Surf City Island Sidewalks

Cavanaugh has completed the Master Plan, and has presented the Master Plan to the Town.

## Public Forum

James Rochelle, 1865 NC Hwy 210E, thanked Council for their vote to make him a Surf City resident.

Council Forum

Councilman Curley thanked everyone for being here and wished everyone all good things for 2009.

Mayor Pro Tem Medlin stated he wished everyone had a Happy New Year and thanked the citizens for letting the Council work for them.

Councilwoman Albury wished everyone a Happy New Year and requested everyone to keep coming to the meetings.

Councilman Fowler stated that he appreciated everyone coming out and hope that the Council does their job to the citizens satisfaction.

Councilman Helms hoped everyone had a Merry Christmas and a Happy New Year and that 2009 would be good to everyone.

Mayor Guy

- January 15, 2009 Curb side Recycling starts.

- Discussed the Property Tax Circuit Breaker

- Read thank you letter from Thelma Padgett regarding the flowers for her Father.

## Manager Report

  - February Council Meeting. Mayor Pro Tem Medlin made a motion to change the February Council Meeting to February 10th. Councilman Fowler seconded motion. Motion carried unanimously.

  - Donation to Sneads Ferry Volunteer Fire Department. Councilwoman Albury made a motion to approve the donation of 10 SCBA, 15 SCBA Bottles, and 11 SCBA masks. Mayor Pro Tem Medlin seconded motion. Motion carried unanimously.

  - Trash receptacles.  Staff is still working on ideas on what to do to help get receptacles pulled back after pick up.  The town does not want to go to a fine. We will discuss ideas at workshop.

  - Beach sand pushing.  Some sand has accumulated in areas; it is keeping the ocean off the dune system. Council recommended that we keep an eye on the beach and Councilman Curley recommended that we discuss it during workshops.

Town Attorney Report

No report at this time.

Adjournment

There being no further business the meeting was adjourned at 7:38 p.m. upon the motion by Councilman Helms and seconded by Mayor Pro Tem Medlin. The Council unanimously approved motion.

______________________________                      	  	______________________________

Patricia E. Arnold, CMC Town Clerk                                    A. D. (Zander) Guy, Jr., Mayor